# B&S Aesthetics — Internal Content Plan

## Priority checklist

| Priority | Phase | Category | Item | Department | Source | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Launch blocker | Products | Top 20 SKU clinical specs (brand / name / active ingredient / concentration / lidocaine / volume / pack size / storage / indication / contraindications / MHRA status / shelf life) |  | From manufacturer data sheets we already hold | Not started | Biggest single content lift. Extract from supplier portals into the master sheet. |
| 2 | Launch blocker | Products | Top 20 SKU images (3-5 per product: pack front / carton / syringe-vial / texture / lifestyle) |  | Manufacturer pack shots first; supplement with in-house photography where missing | Not started | Named: sku-front.jpg / sku-carton.jpg / sku-syringe.jpg. |
| 3 | Launch blocker | Products | Top 20 SKU trade pricing (ex-VAT base + tiered: 1x / 5x / 10x bands) |  | Pricing matrix from Finance approval | Not started | Drives the trade-pricing logic. |
| 4 | Launch blocker | Products | Top 20 SKU IFU PDFs |  | Bundled with each product shipment from manufacturer | Not started | Upload to /assets/uploads named BRAND_PRODUCT_IFU.pdf |
| 5 | Launch blocker | Products | Top 20 SKU live stock + batch + expiry feed |  | Warehouse management system | Not started | Either CSV import or stock sync once a day. |
| 6 | Launch blocker | Legal | Trade Terms and Conditions | Compliance | Drafted in-house (Compliance + Legal review) | Not started | Includes prescription declaration and indemnity clauses. |
| 7 | Launch blocker | Legal | Privacy Notice (GDPR) | Compliance | Drafted in-house | Not started | Standard GDPR plus cookie and data-processing detail. |
| 8 | Launch blocker | Legal | Cookie Policy | Compliance | Drafted in-house | Not started | Match the actual cookies the site sets. |
| 9 | Launch blocker | Compliance | Healthcare-professional declaration wording (registration checkbox + cart gate for POM) | Compliance | Drafted in-house | Not started | Exact wording needed for legal compliance. |
| 10 | Launch blocker | Compliance | Trade account registration field list (profession / regulatory body / PIN / practice / VAT) | Compliance | Drafted in-house | Not started | Confirms what we collect on signup. |
| 11 | Launch blocker | Pages | Contact page (address / phone / WhatsApp / email / hours / response promise) | Customer Care | Internal | Not started | Currently a # stub. Confirm channels we publicly support. |
| 12 | Launch blocker | Pages | Delivery & Cold Chain page (methods / cutoffs / cold-chain days / international policy) | Operations | Internal | Not started | Critical for clinic trust. |
| 13 | Launch blocker | Pages | Returns & Recalls page (window / process / refund timeline / live recall list) | Operations + Compliance | Internal | Not started | Required by trade buyers. |
| 14 | Launch blocker | Pages | FAQs (15+ Q&As: verification / payment terms / cold chain / batch traceability) | Customer Care | Internal | Not started | Reduces support load before launch. |
| 15 | Launch blocker | Operations | Shipping methods table (key / label / sublabel / price ex-VAT / ETA / cold-chain flag) | Operations | Internal | Not started | Goes straight into CMS > Pages > Checkout. |
| 16 | Launch blocker | Operations | VAT rate + free-shipping threshold confirmation | Finance | Internal | Not started | Currently 20% / £150 inc-VAT. Confirm. |
| 17 | Pre-launch | Homepage | Hero copy (eyebrow / title lines / subtitle / two CTA labels) + 3 hero images | Marketing | Internal | Not started | Replace consumer editorial copy with trade tone. |
| 18 | Pre-launch | Homepage | Six category cards (title / 1-line description / image / link) | Marketing | Internal | Not started | Drop Skincare/Makeup/Fragrance if not in our product mix. Replace with clinical categories we stock. |
| 19 | Pre-launch | Homepage | Announcement bar messages (3-4 trade-tone lines) | Marketing | Internal | Not started | Replace WELCOME10 consumer copy. |
| 20 | Pre-launch | Navigation | Confirmed top-bar categories + sub-menu items + featured brands per category | Sales | Internal | Not started | Featured brands per category come from our stock list. |
| 21 | Pre-launch | Footer | Shop / Care / House / Legal link lists + destination URLs | Marketing | Internal | Not started | Drives the footer link rows. |
| 22 | Pre-launch | Footer | Social URLs (Instagram / LinkedIn / other) | Marketing | Internal | Not started | Real https URLs only. |
| 23 | Pre-launch | Footer | Footer tagline + copyright line | Marketing | Internal | Not started | One sentence each. |
| 24 | Pre-launch | Pages | About B&S page (founding story / team / regulatory standing / scale) | Marketing | Internal | Not started | Trust-builder. |
| 25 | Pre-launch | Pages | Our Supply Chain page (authorised distributor relationships / authenticity / MHRA wholesaler licence / parallel-import policy) | Compliance | Internal | Not started | Major trust-builder for clinics. This is our differentiator. |
| 26 | Pre-launch | Pages | Compliance & MHRA page (licence numbers / GDP / complaint reporting) | Compliance | Internal | Not started | Required regulatory signal. |
| 27 | Pre-launch | Pages | Modern Slavery Statement | Compliance | Internal | Not started | Required for UK businesses above the threshold. |
| 28 | Pre-launch | Pages | Acceptable Use Policy | Compliance | Internal | Not started | Limits on who can register. |
| 29 | Pre-launch | Trade | Net-30 / credit-terms application copy (eligibility / form / approval email) | Sales + Finance | Internal | Not started | Enables trade payment flow. |
| 30 | Pre-launch | Trade | Account manager contact details (name / email / phone / WhatsApp / optional photo) | Sales | Internal | Not started | Shown to verified clinics. |
| 31 | Pre-launch | Trade | Authenticity statement (80-word PDP strip) | Compliance | Internal | Not started | Reused on every product page. |
| 32 | Pre-launch | Categories | Six category page intros (eyebrow + 1-2 sentence intro + optional hero image) | Marketing | Internal | Not started | Currently the edit placeholder. |
| 33 | Pre-launch | Search | Search placeholder + 6-8 popular-search chips + no-results copy | Marketing | Internal | Not started | Small content but high-visibility. |
| 34 | Pre-launch | Search | Filter taxonomy (concern / treatment area / brand / pack size / price band) per category | Sales + Procurement | Internal | Not started | Powers the PDP filtering. |
| 35 | Pre-launch | Emails | 8 transactional email templates (verification / welcome / approval / order / dispatch / backorder / forgot-pw / newsletter) — subject + body | Marketing + Customer Care | Internal | Not started | Plain-text body + merge variables. |
| 36 | Pre-launch | Account | Account dashboard tab labels + sign-in gate copy + preferences toggle labels | Marketing | Internal | Not started | All CMS-editable. |
| 37 | Pre-launch | Checkout | Checkout perks (3 lines) + place-order fineprint + payment method confirmation | Marketing + Compliance | Internal | Not started | Goes into CMS > Pages > Checkout. |
| 38 | Pre-launch | Promotions | Promo codes table (code / discount % / start-end / eligibility) | Sales | Internal | Not started | Replace the 3 demo codes. |
| 39 | Pre-launch | Order confirmation | Confirmation page + email copy (title / subtitle / button labels / ETA wording) | Marketing | Internal | Not started | Goes into CMS > Pages > Order confirmation. |
| 40 | Post-launch | Products | Remainder of catalogue (SKUs 21 to ~84) — same fields as Priority 1 | Procurement | From manufacturer data sheets | Not started | Roll out by category once flow is proven on the first 20. |
| 41 | Post-launch | Products | Remainder of product imagery | Marketing | Manufacturer pack shots + in-house | Not started | Same standard as Priority 2. |
| 42 | Post-launch | Pages | Press page + downloadable brand assets | Marketing | Internal | Not started | Not critical at launch. |
| 43 | Post-launch | Pages | CPD & training calendar (date / brand / topic / host / location / registration link) | Procurement + Sales | From manufacturer training programmes | Not started | Updates monthly. |
| 44 | Post-launch | Pages | Track Order page copy + lookup workflow | Operations | Internal | Not started | Needs dev work plus content. |
| 45 | Post-launch | Trade | IFU library landing page (filter by brand / category) | Procurement | Internal aggregation of per-SKU IFUs | Not started | Aggregates all per-product IFUs. |
| 46 | Post-launch | Trade | Recall log page | Compliance | Internal | Not started | Required as soon as the first recall occurs. |
| 47 | Post-launch | SEO | Meta title + meta description per page (≤60 / ≤160 chars) | Marketing | Internal | Not started | Per-page CMS field. |
| 48 | Post-launch | SEO | Product meta + Open Graph image override | Marketing | Internal | Not started | Per-SKU. |
| 49 | Post-launch | Reviews | Clinician review collection workflow + first 20 seeded reviews | Customer Care + Sales | Outreach to early clinic customers | Not started | Big trust lift if seeded properly. |
| 50 | Post-launch | Reviews | Backend for reviews (display on PDP) | Digital | Dev work | Not started | Needs schema + moderation flow added to CMS. |